# Student Group Work Log

Assignment Name: Cloud Computing Assignment 2 – AWS Cloud System Development
Group Number: Group 121

Group Members:
· Student 1: Aditya Rajbhoj (s4097885)
· Student 2: Anirudha Bhoir (s4143390)
· Student 3: Chaitanya Parab (s4068013)
· Student 4: Kanika Sharma (s4108453)

## Weekly Activity Log

| Date | Task Description | Contributor(s) | Estimated Time Spent | Notes / Comments |
| --- | --- | --- | --- | --- |
| 30 Apr 2026 | Reviewed the assignment specification, identified required AWS services, confirmed core application features, and planned the overall system architecture. | All members | 2 hours | Group agreed to implement an AWS-based music subscription application using S3, DynamoDB, EC2, ECS/Fargate, API Gateway, Lambda, and CloudWatch. |
| 1 May 2026 | Analysed the 2026a2_songs.json dataset, including dataset size, duplicate title risks, artist/image counts, and DynamoDB key-design implications. | Aditya, Chaitanya | 3 hours | Analysis identified 137 music records, 130 unique titles, 71 artists, 71 image URLs, and repeated song-title risks. |
| 1 May 2026 | Designed DynamoDB schema for the login, music, and subscriptions tables, including partition keys, sort keys, generated song_id, GSI, and LSI. | Aditya, Anirudha | 4 hours | Final design avoided title-only keys and supported login, music search, and user subscription access patterns. |
| 2 May 2026 | Implemented database setup scripts for creating DynamoDB tables and importing login users and music records. | Aditya, Anirudha | 5 hours | Scripts supported repeatable table creation, data import, and verification. |
| 2 May 2026 | Developed S3 artist image workflow to download artist images, upload them to S3, and update DynamoDB records with s3_image_key. | Chaitanya, Kanika | 4 hours | 71 unique artist image objects were uploaded under the artist-images/ prefix. |
| 3 May 2026 | Built the Flask backend API with routes for health check, login, registration, music search, subscription retrieval, subscription creation, and subscription deletion. | Aditya, Chaitanya | 6 hours | Backend was organised into route, service, DynamoDB, S3, and response utility modules. |
| 3 May 2026 | Tested the backend locally using terminal and API requests to confirm DynamoDB read/write operations and S3 image URL generation. | All members | 3 hours | Confirmed login, registration, music search, subscribe, remove, and health-check endpoints. |
| 4 May 2026 | Developed React/Vite frontend interface with login, registration, dashboard, search form, search results, subscription panel, artist images, and logout. | Kanika, Anirudha | 6 hours | Frontend used reusable components and connected to the backend through VITE_API_BASE_URL. |
| 4 May 2026 | Integrated frontend with the backend and tested interface behaviour for search, subscribe, remove, and logout workflows. | Kanika, Aditya | 4 hours | Fixed frontend/API response handling and confirmed that dashboard state updated after user actions. |
| 5 May 2026 | Deployed the React frontend to Amazon S3 static website hosting and validated public access to the frontend. | Kanika, Aditya | 3 hours | S3-hosted frontend loaded successfully and was later connected to the API Gateway backend for final validation. |
| 5 May 2026 | Prepared and tested EC2 backend deployment using Flask/Gunicorn on standard HTTP port 80. | Aditya, Chaitanya | 5 hours | EC2 backend was validated through the /health endpoint and API testing. |
| 6 May 2026 | Created Dockerfile and ECS/Fargate deployment workflow, including ECR image push, task definition registration, service deployment, and public endpoint validation. | Aditya, Anirudha | 6 hours | ECS/Fargate backend was validated through the task public IP and /health endpoint. |
| 7 May 2026 | Developed the native Lambda backend router and packaged the serverless backend for deployment. | Aditya, Chaitanya | 6 hours | Lambda implementation used event-based routing rather than running the full Flask server inside Lambda. |
| 7 May 2026 | Configured API Gateway routes and connected them to the Lambda backend. Tested /health, /login, /songs, and subscription endpoints. | Aditya, Anirudha | 4 hours | API Gateway endpoint was selected as the final demo backend because it provided the cleanest serverless flow. |
| 8 May 2026 | Performed end-to-end validation of login, registration, search, subscription creation, subscription retrieval, subscription deletion, logout, and artist image display. | All members | 4 hours | Confirmed that the S3-hosted frontend worked with the API Gateway/Lambda backend and shared DynamoDB/S3 resources. |
| 9 May 2026 | Captured report evidence screenshots for frontend, architecture, DynamoDB verification, S3 image bucket, EC2, ECS/Fargate, API Gateway, and Lambda validation. | All members | 3 hours | Screenshots were used as figures in the final report. |
| 10 May 2026 | Drafted report sections on system architecture, data storage design, frontend architecture, and backend deployments. | Aditya, Kanika | 6 hours | Report was written from the group perspective and aligned with the implemented system. |
| 11 May 2026 | Drafted critical comparison, security, cost, scalability, operational considerations, limitations, conclusion, and references. | Aditya, Chaitanya | 5 hours | Critical comparison evaluated EC2, ECS/Fargate, and API Gateway with Lambda in relation to this specific application. |
| 12 May 2026 | Reviewed and edited the report for clarity, formatting, figure captions, table numbering, technical consistency, and reference formatting. | All members | 4 hours | Final report was prepared with cover page, table of contents, figures, tables, and references. |
| 13 May 2026 | Cleaned the source-code package, removed unnecessary files, verified final zip contents, and shut down active EC2/ECS compute resources after validation. | Aditya, Anirudha | 3 hours | Final source zip excluded node_modules, .git, .env, temporary build folders, cache files, and generated zip artifacts. |

## Final Task Breakdown Summary

| Task | Responsible Member(s) | Completion Date | Notes |
| --- | --- | --- | --- |
| Assignment planning and architecture design | All members | 30 Apr 2026 | Reviewed requirements and agreed on a modular AWS design with separate frontend, backend, database, and storage layers. |
| Dataset analysis and DynamoDB schema design | Aditya, Chaitanya, Anirudha | 1 May 2026 | Analysed duplicate title risks and designed the login, music, and subscriptions tables with generated song_id, GSI, and LSI. |
| DynamoDB setup and data import scripts | Aditya, Anirudha | 2 May 2026 | Implemented repeatable scripts for table creation, login import, music import, and database verification. |
| S3 artist image pipeline | Chaitanya, Kanika | 2 May 2026 | Uploaded artist images to S3 and updated DynamoDB records with image keys. |
| Flask backend development | Aditya, Chaitanya | 3 May 2026 | Implemented authentication, music search, subscription management, DynamoDB access, S3 image URL generation, and API response handling. |
| React frontend development | Kanika, Anirudha | 4 May 2026 | Built login, registration, dashboard, search, subscription, artist image display, and logout interface. |
| Frontend S3 deployment | Kanika, Aditya | 5 May 2026 | Built and deployed the React frontend to S3 static website hosting. |
| EC2 backend deployment | Aditya, Chaitanya | 5 May 2026 | Deployed Flask/Gunicorn backend on EC2 and validated the public /health endpoint. |
| ECS/Fargate backend deployment | Aditya, Anirudha | 6 May 2026 | Built Docker image, pushed to ECR, deployed Fargate service, and validated the containerised backend endpoint. |
| API Gateway and Lambda deployment | Aditya, Anirudha, Chaitanya | 7 May 2026 | Implemented native Lambda router, configured API Gateway routes, and validated serverless API requests. |
| End-to-end testing and validation | All members | 8 May 2026 | Tested login, registration, music search, subscribe, retrieve subscriptions, remove subscription, logout, and image display. |
| Report writing and evidence preparation | Aditya, Kanika, Chaitanya | 10–12 May 2026 | Prepared report sections, figures, captions, tables, references, and backend architecture comparison. |
| Final packaging and resource shutdown | Aditya, Anirudha | 13 May 2026 | Cleaned source-code zip, checked file naming, and stopped/scaled down EC2 and ECS compute resources after evidence collection. |

## Final file name

Save the completed worklog as:

s4097885_Group121_worklog.pdf

Before exporting, quickly check that every row reflects what your group actually did. If any member did more or less than shown, adjust the contributor names and hours now. That makes the worklog defensible if it is ever reviewed.